ACC Report for Wescliffe June 2021 meeting by Joel Postma ACC Chair


***Members
Lori Kendall, Jason Verberne and Joel Postma.    Ben WI, Tia  WII and Melanie WI are being contacted if interested.


***Greenbelt per consulting with Robert Sweet and review of 20 year plan

1.   Cut up old brush/fallen trees bordering Wescliffe I.   Estimate 3 days.   Cost $2200 a day for a crew of of 3.   Request $6600 plus tax for days.  (Board recommends walk through by Joel, Ben, Jason and Scott first to assess cutting).

2.   Walk through by Robert Sweet plus planting 125 -150 willow trees and cutting blackberries below Jordan’s house by Robert Sweet and his son 2 -3 days $30-40 an hour per person.   Estimate $1200.   Requesting Jim Jordan to cut blackberries below his house as well.

3.  For view cutting, estimate 3-5 days for cutting down or crowning based on Robert Sweets guidance.  Estimate $6600 plus tax for 3 days.  May need to be done in 2022 budget.

4.  Conifer tree plantings----12  or more larger trees-----Low height.  Esitmate cost $1200 to 1500.  Further research required

5.   Watering---hoses and water bags ($) by owners.   Jason will assist.

6.   Communicate to community before cutting.


***ACC minutes posted to Jeff’s Website.   Lori requesting access to board minutes and budget.   Advised her she could contact Scott and or Chuck ----Until website addressed.

***Brad should weed more at entryways recommended.

***At W1 entryway request Brad significantly trim back rhododendrons to improve visibility and safety at corner. 

**** Sook’s painting  and Cutting’s garage door painting approved.   For the record Postma like like painting recorded.  (neighborly communication and homeowner maintenance emphasized)

*** Next ACC Meeting Sept 13.